**Group Progress Report**

**Group**: Drew Levy, Sam Fox, Harvey Shi

**Project**: Limb Loading Monitor

**Date:** October 15, 2017

**Goals for the past week** (copied from last progress report)

Not applicable, this is the first report.

**For each goal above, comment on your progress**:

Things we have accomplished up to this point:

* We have met with our client in person and gathered more understanding about the need
* We have performed background research about similar commercially available devices
* We have completed an in-class brainstorming for our design
* We have ordered pressure sensors to test out
* We have met with our faculty advisor twice
* We have met with our course instructor once, and have a standing meeting time setup

**Goals for this week**:

1. If pressure sensors arrive, test them out and see how they work
2. Start research on intellectual property assignment
3. Plan out what prototype of device will look like

**Are there any difficulties with which you need assistance?**

Not at this point in time.

**Other comments:**

We have ordered some pressure sensors to test out and are waiting for those to arrive so that we have parts to begin prototyping with.